| Project Name | : | Human-Aware Dynamic SLAM for Safe Collaborative Robots |  |  |
| --- | --- | --- | --- | --- |
| Meeting No | : | 1 |  |  |
| Date | : | 14.10.2026 | Hour : 14:30 | Duration : 30 minutes |
| Organizer | : | Doç. Dr. M. Nedim ALPDEMİR | Place : Office |  |
| Participants | : | Pakhlavon Khamidov, Zerda Güngör, Serenay Kumandaveren, Semiha Çıtırkı |  |  |

Agenda

- Review comparable systems and relevant academic literature.

- Identify techniques, algorithms, implementation challenges, strengths, and evaluation metrics used in related projects.

- Define system requirements, user roles, scenarios, and use cases.

- Plan diagrams, UI mock-ups, academic writing, and TÜBİTAK-oriented technical differentiation.

POINTS DISCUSSED

- The team should investigate similar systems to determine where previous projects encountered difficulties, which techniques and algorithms they applied, and how they evaluated performance or success.

- The literature review will support the Background and Related Work sections and provide references for the TÜBİTAK application.

- Requirements analysis should identify system users and stakeholders, including a manager role if relevant, and distinguish Functional Requirements (FRs) from Non-Functional Requirements (NFRs).

- User scenarios and use cases should be prepared for the identified roles. Use cases should be supported with references where relevant and used to inform flow diagrams, UI mock-ups, and project reports.

- Mock-up tools may be used to design the interface; direct implementation of a prototype is also an option where suitable.

- Academic papers should be prepared in LaTeX.

- The TÜBİTAK proposal should clearly explain the project's technical contribution and how it differs from existing systems. The optimization aspect is particularly important.

- The provided Word meeting-minutes template should be completed and uploaded to the project's GitHub repository after every meeting.

DECISIONS

- Conduct a structured review of comparable systems and record their methods, limitations, strengths, and evaluation metrics.

- Prepare Background and Related Work material with traceable academic references.

- Produce FRs, NFRs, user roles, user scenarios, use cases, flow diagrams, and initial UI designs/prototype as project documentation.

- Explain the project's technical novelty and optimization contribution clearly for TÜBİTAK.

- Use LaTeX for academic papers and upload the meeting-minutes document to GitHub after each meeting.

ACTIONS

| № | Topic | Explanation | Responsible | Planned date | Completion date | Status* |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Related-work research | Identify comparable systems; document their methods, algorithms, challenges, strengths, and reported evaluation metrics. Keep sources for the TÜBİTAK proposal. | All members | 21.10.2026 | 21.10.2026 | C |
| 2 | Background and related work | Prepare the background and related-work sections, citing relevant papers and connecting prior work to the proposed system. | All members | 21.10.2026 | 21.10.2026 | C |
| 3 | Requirements analysis | Identify system stakeholders and user roles; define functional and non-functional requirements. | All members | 21.10.2026 | 21.10.2026 | C |
| 4 | Use cases and scenarios | Create user scenarios and use cases for each relevant role (including a manager if applicable); include references where appropriate. | All members | 21.10.2026 | 21.10.2026 | C |
| 5 | Process diagrams and UI | Develop flow diagrams and initial UI mock-ups, or implement a simple prototype where appropriate, to support the report. | All members | 21.10.2026 | 21.10.2026 | C |
| 6 | Technical contribution and optimization | Clarify the proposed system's technical value and differentiators for TÜBİTAK, especially the optimization component; identify suitable evaluation metrics. | All members | 21.10.2026 | 21.10.2026 | C |

* O: Open, C: Closed, D: Cancelled